Initial Project Planning Template

| Date | 7th July 2026 |
| --- | --- |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I want to collect the applicant and credit datasets so that I can build the prediction model. | 2 | High | Durga Rama bhavani Yenumula | 3-7-2026 | 5-7-2026 |
| Sprint-1 | Data Preprocesssing | USN-2 | As a developer, I want to clean, preprocess, and encode the data before training the model. | 3 | High | Gubbala Chinmayi Teja | 5-7-2026 | 7-7-2026 |
| Sprint-2 | Model Training | USN-3 | As a developer, I want to train and evaluate Machine Learning models to achieve accurate predictions. | 2 | Medium | Kinnera Konala | 7-7-2026 | 10-7-2026 |
| Sprint-2 | Flask Web Application. | USN-4 | As a user, I want to enter applicant details through a web interface and receive an instant prediction.. | 2 | Medium | Surya Kiran Varada | 10-7-2026 | 13-7-2026 |
| Sprint-1 | Testing & Deploymen | USN-5 | As a developer, I want to test the application and publish the project on GitHub for final submission. | 3 | High | Sai Teja Guttula | 13-7-2026 | 16-7-2026 |